3. PROJECT PLANNING PHASE

ServiceNow-Based Employee Laptop Request Application

Prepared By: Nadakuditi Bindu

3.1 Planning Objective

The planning phase organizes implementation into manageable activities and defines the sequence in which the application components should be configured, validated and prepared for deployment.

3.2 Project Planning Workflow

3.3 Work Breakdown Structure

| Phase | Work Package | Output |
| --- | --- | --- |
| 1 | Application foundation | Scoped application + Update Set |
| 2 | Data model | Laptop Request table + fields |
| 3 | Request interface | Laptop Request Record Producer |
| 4 | Backend validation | Laptop Request Business Rule |
| 5 | Automation | Flow Designer approval process |
| 6 | Security | Roles + Groups + ACLs |
| 7 | Validation | Functional + security testing |
| 8 | Deployment preparation | Update Set ready for deployment |

3.4 Development Sequence

• Create and make the Update Set current.

• Create the custom scoped application.

• Create the Laptop Request table and fields.

• Create and map the Record Producer.

• Configure the annual duplicate Business Rule.

• Build the Flow Designer approval process.

• Configure roles, groups and ACLs.

• Execute functional and security validation.

• Confirm deployment readiness through the Update Set.

3.5 Milestone Plan

| Milestone | Completion Evidence |
| --- | --- |
| M1 – Foundation | Application and Update Set created |
| M2 – Data Model | Custom table and fields configured |
| M3 – Request Entry | Record Producer mapped and available in Employee Service Catalog |
| M4 – Validation | Business Rule tested |
| M5 – Automation | Manager approval flow tested |
| M6 – Security | Roles, groups and ACLs tested |
| M7 – Quality Gate | Functional and security scenarios passed |
| M8 – Deployment | Configuration captured in Update Set |

3.6 Project Roles

| Role | Responsibility |
| --- | --- |
| Employee | Submit and manage permitted laptop request records. |
| IT Manager | Review requests and provide approval decisions. |
| Project / Development Team | Configure application, logic, automation and security; perform validation. |

3.7 Planning Controls

• Keep configuration changes within the current Update Set.

• Validate table-to-Record Producer mappings before testing.

• Test duplicate prevention before approval automation.

• Validate both approval outcomes.

• Test employee and manager permissions separately.

• Use defined test scenarios as the quality gate before deployment.

3.8 Planning Deliverables

The planned outcome is a controlled, testable ServiceNow application with a clear implementation sequence. The planning structure separates configuration work from validation work so that each major capability can be checked before the project is considered deployment-ready.